**PROPOSAL:**

CorintDev will handle the development of the project as well as the provision of the developers based on the project and the client requirements. Will guarantee and assure the completeness and will deliver the project output on 6 months’ timeframe.

**Development Timeframe**

1st Month:

December 1, 2018 – December 31, 2018 ( 20 Working Days)

2nd Month

January 1, 2019 – January 31, 2019 ( 20 Working Days)

3rd Month

January 1, 2019 – January 31, 2019 ( 20 Working Days)

4th Month

February 1, 2019 – February 31, 2019 ( 20 Working Days)

5th Month

March 1, 2019 – March 31, 2019 ( 20 Working Days)

6th Month

April 1, 2019 – April 31, 2019 ( 20 Working Days)

***Working Condition*** Proposal (if all will agree)

CorinthDevs will provide the needed 4 Developers and 1 Project Manager in the following work condition:

The (1st Month) of the development will be held in Ortigas (Mr Geek’s Office) for:

1. Data Gathering
2. Finalization of Working Project Documents
3. Project Setup
4. Meetings

And the remaining 5(months) will be on the Lucena City, Quezon.

The Developers will be remote and will be in-house on Lucena City, Quezon Province. For the following reasons:

1. Will be focused on solely on the project tasks that will be monitor entirely by the PM (Project Manager)
2. Everyday cost of living is way much more cheaper
3. Having a harmonious environment to work productively.

Project Manager Duty on the remaining (5) months:

1. Will report (1) Once a week and will stay in Mr. Geek office hours (i.e 9:00 am to 5pm)
2. Willl report if there is an urgent task or meeting, that is needed to attended with.
3. Provide weekly report status of the project

***Project Compensation***

For (6) months project timeframe:

* P120, 000 each month x 6 for the service rendered in the whole project.

***Note*** : Still subject for negotiation and agreement.